BOSCHAI  ·  AIOS DELIVERY

# Proposal — BrightPath Logistics (Fleet & Driver Intelligence)

CLIENT:  BrightPath Logistics CC

CONTACT:  Trevor Mokoena, Operations Director

DATE:  3 June 2026

STATUS:  In negotiation — price sensitivity flagged

VALID UNTIL:  15 July 2026

## Scope Of Work

AIOS layer to monitor 47-vehicle fleet: automated driver scorecards, route optimisation summaries, and fuel anomaly detection. Weekly AI brief to Trevor and daily SMS to each driver with their score.

Phase 1 — Telematics data integration (Ctrack API): 3 weeks.

Phase 2 — Scoring model + dashboard build: 5 weeks.

Phase 3 — Driver comms automation (WhatsApp/SMS): 2 weeks.

## Investment

Original quote — Build: R 195,000, Monthly: R 9,500/month.

Revised quote (after negotiation, 10 June) — Build: R 165,000, Monthly: R 8,000/month. Condition: 18-month retainer commitment.

## Notes

Trevor pushed back on original price — he has a competing quote from a local dev shop at R 140k build-only (no AI, no retainer model). Heinrich to send a value comparison doc by 18 June. Decision expected EOD 25 June.

Prepared by Heinrich · BoschAI · Confidential