BOSCHAI  ·  AIOS DELIVERY

# Proposal — Nexgen Manufacturing (AI Process Automation)

CLIENT:  Nexgen Manufacturing (Pty) Ltd

CONTACT:  Sipho Dlamini, Head of Operations

DATE:  12 May 2026

STATUS:  Pending — awaiting sign-off from CFO

VALID UNTIL:  30 June 2026

## Scope Of Work

Phase 1 — Process Audit & Automation Mapping (4 weeks). Full audit of current production floor workflows, quality control checks, and shift reporting processes. Identify the top 8 automation candidates.

Phase 2 — AIOS Build & Integration (8 weeks). Build custom AI layer integrating with their existing ERP (SAP B1). Automate shift reports, defect classification, and supplier follow-ups.

Phase 3 — Training & Handover (2 weeks). Onsite training with operations team. Full documentation delivered.

## Investment

Phase 1: R 45,000

Phase 2: R 185,000

Phase 3: R 25,000

Monthly Retainer (post-handover): R 12,500/month

TOTAL PROJECT VALUE: R 255,000 + retainer

## Payment Terms

50% upfront, 25% at Phase 2 kickoff, 25% on completion.

## Notes

Client expressed concern about integration with legacy SAP version (6.0). Heinrich to confirm compatibility before sign-off. Decision expected by 20 June.

Prepared by Heinrich · BoschAI · Confidential