BOSCHAI  ·  AIOS DELIVERY

# Proposal — TechBridge Academy (Student Performance AI)

CLIENT:  TechBridge Academy (Private School Group — 4 campuses)

CONTACT:  Mr. Deon Fredericks, Executive Principal

DATE:  1 June 2026

STATUS:  Pending — board presentation scheduled 30 June 2026

VALID UNTIL:  31 August 2026

## Scope Of Work

Phase 1 — Data Consolidation (6 weeks). Ingest student performance data from 4 campuses (currently in 3 different SIS platforms). Normalise and pool into a central data store.

Phase 2 — Intelligence Layer (6 weeks). AI model to flag at-risk students (attendance + performance trends). Weekly brief to each campus head. Monthly board summary.

Phase 3 — Parent Communication Automation (4 weeks). Auto-generate personalised progress reports and flag parents when intervention is recommended.

## Investment

Build (all 3 phases): R 380,000

Monthly Retainer: R 16,000/month

## Payment Terms

3 milestone payments — R 127,000 per phase completion.

## Notes

Board is conservative — Deon believes they'll approve if Heinrich can present ROI in terms of student retention (each student = ~R 85,000/year in fees). Heinrich to prepare a 1-page ROI case before the 30 June board meeting. Decision by 15 July 2026.

Prepared by Heinrich · BoschAI · Confidential